PRODUCT REQUIREMENTS DOCUMENT

Weekly Team Report AI Agent

Ignis Innovation  •  Version 1.0  •  February 2026

1. Project Overview

This document defines the requirements for an automated AI Agent that manages Ignis team members' weekly work reporting cycle. The system collects individual weekly updates via a web form, compiles them into a branded Word document, and delivers the report to company leadership every Monday morning.

| Project Name | Ignis Weekly Report AI Agent |
| --- | --- |

| Version | 1.0 |
| --- | --- |

| Prepared For | Ignis Development Team |
| --- | --- |

| Date | February 2026 |
| --- | --- |

| Team Size | 16–30 team members |
| --- | --- |

| Report Recipients | posogo@ignis-innovation.com, dnderitu@ignis-innovation.com, brian55mwangi@gmail.com |
| --- | --- |

2. Goals & Objectives

- Automate the weekly team status collection process — no manual chasing of updates.

- Give leadership a clear, consistent view of what was done and what is planned each week.

- Ensure accountability by visually marking missing submissions with question marks in the report.

- Send only current-week data — past weeks are never included in Monday's report.

- Produce a professionally branded Word document using the Ignis logo and design identity.

3. Stakeholders & Users

3.1 Report Recipients (CEOs / Leadership)

- posogo@ignis-innovation.com

- dnderitu@ignis-innovation.com

- brian55mwangi@gmail.com

3.2 Team Members (Form Submitters)

- lronoh@ignis-innovation.com

- eooro@ignis-innovation.com

- wmuthui@ignis-innovation.com

- bmwangi@ignis-innovation.com

- Additional team members as configured (up to 30 total)

4. End-to-End System Flow

The agent operates on a strict weekly cycle with four key phases:

| Step | Trigger | Action | Output |
| --- | --- | --- | --- |
| 1 | Friday 3:00 PM (EAT) | System sends email to all team members with unique form link | Email with form URL delivered to each team member |
| 2 | Friday – Sunday | Team members click link, fill form, and submit | Data saved to Supabase/Firebase database |
| 3 | Monday 6:00 AM (EAT) | System compiles all submissions for current week | Word document (.docx) generated with Ignis branding |
| 4 | Monday 6:00 AM (EAT) | Word document emailed to leadership | Report delivered to all three CEO emails |

5. Form Requirements

5.1 Form Access

- Each team member receives a unique, tokenized link via email every Friday at 3:00 PM EAT.

- The link directs the user to a hosted web page containing the weekly report form.

- The form is accessible on desktop and mobile browsers.

- No login is required — the token in the URL identifies the user.

5.2 Form Fields

The following fields are included in the form:

| Field / Item | Description | Notes |
| --- | --- | --- |
| First Name | Auto-populated from team member records | Read-only, pulled from DB |
| Last Name | Auto-populated from team member records | Read-only, pulled from DB |
| Email | Auto-populated from team member records | Read-only, pulled from DB |
| This Week's Work Done | Text area — user writes what they completed this week | Required field, no character limit |
| Upcoming Week's Work | Text area — user writes what they plan to do next week | Required field, shown after first section |

5.3 Form UX Flow

- User opens the form link — First Name, Last Name, and Email are pre-filled automatically.

- User fills in the 'This Week's Work Done' text area.

- User clicks Submit for the first section.

- A second text area appears below: 'Upcoming Week's Work'.

- User fills in the upcoming week section and submits the full form.

- A confirmation message is displayed after successful submission.

- Form submissions are only valid for the current week's cycle (Friday to Sunday). Late submissions are not accepted.

6. Data Storage Requirements

6.1 Database

- Database: Supabase or Firebase (developer's choice, Supabase preferred for SQL structure).

- Each submission is stored with: team member ID, first name, last name, email, work done text, upcoming work text, submission timestamp, and week identifier.

- Week identifier format: ISO week number + year (e.g., W08-2026) to ensure only current-week data is used.

- Submissions must be tagged to the correct week. The system will never retrieve data from a previous week's cycle.

6.2 Team Member Registry

- A separate table or collection stores all team member details: full name, email, and active status.

- This registry is used to populate form fields automatically and to detect who has NOT submitted by Monday.

7. Email Requirements

7.1 Friday 3:00 PM — Team Notification Email

| From | A configured Gmail / Google Workspace sender account |
| --- | --- |
| To | All active team members (lronoh@ignis-innovation.com, eooro@ignis-innovation.com, wmuthui@ignis-innovation.com, bmwangi@ignis-innovation.com + others) |
| Subject | Weekly Report – Please Fill Your Form |
| Body | "Hi [First Name], kindly fill in your weekly report using the link below. Thank you!" |
| Attachment | None |
| Link | Unique tokenized form URL for that team member |
| Schedule | Every Friday at 3:00 PM East Africa Time (EAT / UTC+3) |

7.2 Monday 6:00 AM — Leadership Report Email

| From | Same configured Gmail / Google Workspace sender account |
| --- | --- |
| To | posogo@ignis-innovation.com, dnderitu@ignis-innovation.com, brian55mwangi@gmail.com |
| Subject | Ignis Team – Upcoming Week Work Plan [Week XX, YYYY] |
| Body | "Good morning. Please find attached this week's team work plan document." |
| Attachment | Ignis_Weekly_Report_W[XX]_[YYYY].docx |
| Schedule | Every Monday at 6:00 AM East Africa Time (EAT / UTC+3) |
| Data Scope | Current week ONLY — no historical data included |

8. Word Document Specification

8.1 Document Structure

- File format: .docx (Microsoft Word)

- File name: Ignis_Weekly_Report_W[XX]_[YYYY].docx

- Ignis logo positioned at the top-left of the document.

- Document title: 'Upcoming Week Work Plan' (centered, large, bold).

- Sub-heading: 'Week [XX], [Month] [YYYY]' below the title.

8.2 Per-Member Section

- Each team member gets their own clearly labeled section.

- Section header: '[Full Name]' in bold, green color.

- Sub-section: 'Upcoming Week's Work' — followed by the text the member submitted.

- If a member did NOT submit their form, their section shows: '???????????????????' (question marks) to clearly indicate missing data.

8.3 Branding

- Ignis logo (provided): top-left corner of the first page.

- Primary color: Ignis green (#1B6B2F) for headings and accents.

- Secondary color: Ignis orange (#E87722) for sub-headings.

- Font: Arial throughout.

- Footer: 'Ignis Innovation – Confidential | Week [XX], [YYYY]' on every page.

9. Missing Submission Handling

- The system checks which team members have NOT submitted by Monday 5:55 AM EAT (5 minutes before report generation).

- Missing members are still included in the Word document — their 'Upcoming Week's Work' section is filled with '???????????????????' to clearly flag the absence.

- No separate notification is sent for missing submissions in v1.0 (can be added in future versions).

- Past-week submissions are ignored — if a member submits after the Monday 6:00 AM cutoff, their data is NOT included in the current report.

10. Scheduled Jobs (Cron)

| Job Name | Schedule (EAT) | Action |
| --- | --- | --- |
| send_team_form_email | Every Friday at 15:00 | Generate unique form links & email all team members |
| generate_weekly_report | Every Monday at 05:55 | Query DB for current week submissions, identify missing members |
| send_leadership_report | Every Monday at 06:00 | Generate .docx, attach to email, send to leadership |
| cleanup_old_tokens | Every Monday at 06:30 | Expire and delete old form tokens from previous week |

11. Recommended Tech Stack

| Component | Technology | Purpose |
| --- | --- | --- |
| Backend / Agent | Node.js or Python (FastAPI) | Core agent logic, scheduling, API routes |
| Database | Supabase (PostgreSQL) | Store submissions, team registry, tokens |
| Email Service | Gmail API / Google Workspace SMTP | Send Friday & Monday emails |
| Scheduler | node-cron / APScheduler / Vercel Cron | Trigger Friday & Monday jobs automatically |
| Form Frontend | Next.js or plain HTML/CSS | Web form for team members |
| Word Generation | docx (npm) or python-docx | Generate branded .docx report |
| Hosting | Vercel, Railway, or Render | Host the agent and form web page |
| Token Auth | UUID v4 tokens stored in DB | Identify form user without login |

12. Non-Functional Requirements

Security

- Form links must use unique, single-use tokens (UUID v4) to prevent unauthorized access.

- Tokens expire after the Monday 6:00 AM cutoff — they cannot be reused the following week.

- No sensitive data is exposed in URLs beyond the token.

Reliability

- Scheduler must retry failed email sends up to 3 times before logging an error.

- Word document generation must succeed even if some members have missing data (use ??? placeholders).

- All jobs must complete within their scheduled windows (email sent before 6:05 AM Monday).

Scalability

- The system must support up to 30 active team members without performance degradation.

- Adding or removing team members is done via the team registry — no code changes required.

Time Zone

- All scheduled jobs run in East Africa Time (EAT, UTC+3).

- The server/hosting environment must be configured to use EAT or convert UTC times correctly.

13. Out of Scope (v1.0)

- A dashboard or admin panel to view submissions online.

- Automatic reminders sent to members who have not yet submitted.

- Historical report archive or search functionality.

- Integration with Slack, Teams, or other messaging platforms.

- Member self-registration — team registry is managed manually by an admin.

14. Acceptance Criteria

- Every Friday at 3:00 PM EAT, all team members listed in the registry receive a form email with a working, unique link.

- The form auto-fills First Name, Last Name, and Email for each user.

- Submitted data is saved to the database tagged to the current week identifier.

- Every Monday at 6:00 AM EAT, a Word document is generated and emailed to all three leadership addresses.

- The Word document contains one section per team member, showing only their 'Upcoming Week's Work'.

- Team members who did not submit show '???????????????????' in their section.

- No data from previous weeks appears in the Monday report.

- The Word document has the Ignis logo top-left and the title 'Upcoming Week Work Plan'.

- The system handles 16–30 members without errors.

15. Future Considerations (v2.0+)

- Automated reminder emails on Saturday or Sunday to members who have not yet submitted.

- Admin dashboard to view, edit, and manage submissions.

- Historical report archive accessible by leadership.

- WhatsApp or Slack notifications in addition to email.

- Analytics on submission rates and team trends over time.

Ignis Innovation  •  Weekly Report AI Agent PRD  •  v1.0  •  February 2026

Cook Smarter, Live Better.